GNI AUTONOMOUS

Sprint 29 — Session Audit

Date: April 13, 2026  |  Team Geeks  |  James Maverick + Claude

SESSION OVERVIEW

| Item | Detail |
| --- | --- |
| Sprint | S29 — Vulnerability Analysis Response |
| Date | April 13, 2026 |
| Duration | ~6 hours (continuing from S28+Partner B marathon) |
| Source document | strategic_system_review.docx (21 vulnerabilities, 5 CRITICAL, 8 HIGH, 6 MEDIUM, 2 LOW) |
| Focus | Systematic fix of identified vulnerabilities from the strategic review |
| Commits | 7 commits across 3 files |
| Last commit | 2b5bbd0 — feat: W-14 GPVS magnitude scoring |
| Build status | Vercel: Ready ✅ (a906959 → deployed successfully) |

COMMITS — WHAT WAS BUILT

| Commit | Description | Files |
| --- | --- | --- |
| 125e060 | W-20 dead code + 4 sources + injection upgrade + W-11 event dedup | quota_guard.py + rss_collector.py + intelligence_funnel.py |
| bc82eb5 | Trending multiplier — peer coverage boosts score | intelligence_funnel.py |
| 4d7ee45 | W-12 dynamic pipeline status + W-15 recency scoring | page.tsx + intelligence_funnel.py |
| f12b85e | W-12 TS ternary fix (no IIFE — TypeScript constraint) | page.tsx |
| a906959 | Add run_at to PipelineRun interface | page.tsx |
| 32454e3 | W-13 CRITICAL escalation banner for end users | page.tsx |
| 2b5bbd0 | W-14 GPVS magnitude scoring — continuous 0.0-1.0 | outcome_verifier.py |

VULNERABILITY FIXES — DETAIL

| # | Vulnerability | Risk | Resolution | Status |
| --- | --- | --- | --- | --- |
| W-20 | Dead code PIPELINE_RESERVATIONS[gni_adaptive]=15000 | LOW | Changed to 0. Confirmed unused in adaptive_pipeline.py and monitoring_pipeline.py. | ✅ FIXED |
| W-03 | Western editorial bias — 22/25 sources Western | CRITICAL | Determined NOT a weakness. Sources deliberately chosen for identity coverage (Al Jazeera=Arab, Nikkei=Asian, DW=European, France24=Francophone Africa). PHI-002 4D analysis confirms all major tension identities covered. Added 2 Africa sources for Indirect+Passive gap. | ✅ CLOSED |
| W-06 | No injection detection in RSS pipeline | HIGH | Intelligence_funnel.py Stage 1b ALREADY had 66 patterns. Upgraded to 69 patterns with REMOVE/FLAG/PASS logic. Added Cat11 (PHI-002 bias attacks), Cat12 (Sectarian trap), Cat13 (Indicator stuffing). STATE source bypass not applicable to GNI architecture. | ✅ UPGRADED |
| W-11 | No source diversity within pillar | HIGH | Added _event_deduplicate() in Stage 4. Two-pass algorithm: (1) cluster same events by 4+ shared keywords, (2) apply trending multiplier min(2.0, 1.0+0.15×peer_count) to winner. BBC+DW+France24 covering Iran = 1 article with boosted score, not 3 echo chambers. | ✅ FIXED |
| W-12 | Hardcoded Pipeline:Active status | HIGH | Now reads latestRun.run_at (already in component state). <14h=Active(green), 14-26h=Delayed(yellow), >26h=Offline(red). Sacred cron every 12h — 14h threshold gives safe buffer. Added run_at to PipelineRun interface. | ✅ FIXED |
| W-13 | No real-time escalation alert to end users | HIGH | Full-width red blinking banner at top of dashboard when escalation_level=CRITICAL. Shows score, report title, VIEW BRIEF link. Implemented as ternary conditional in JSX (IIFE rejected by TypeScript). | ✅ FIXED |
| W-15 | No freshness weighting in significance scoring | MEDIUM | Added recency bonus to Stage 3 before score return. <6h=+5pts, <12h=+4pts, <24h=+3pts, <36h=+2pts, <48h=+1pt. Additive not multiplier — avoids compounding with trending multiplier. | ✅ FIXED |
| W-07 | Yahoo Finance unofficial API | HIGH | ALREADY SOLVED. alpha_vantage.py has Yahoo→Twelve Data fallback. Added TWELVE_DATA_API_KEY to Vercel. Needs GitHub Secret also added. | ✅ DONE |
| W-08 | Static web render Loading... | HIGH | NOT A BUG. Loading... is BTC widget loading state — correct conditional render. Document was wrong. | ✅ CLOSED |
| W-14 | GPVS binary outcome oversimplification | MEDIUM | Added calculate_magnitude_score() — continuous 0.0-1.0 stored as gpvs_magnitude_score. Additive field, does not replace accuracy_score. >3% correct=1.0, barely correct=0.35, near miss=0.20, clearly wrong=0.0. Supabase SQL required: ALTER TABLE prediction_outcomes ADD COLUMN gpvs_magnitude_score float, spy_magnitude_3d float. | ✅ FIXED |
| W-21 | Stale comments mad_protocol.py gpt-oss-120b | LOW | NOT STALE. gpt-oss-120b IS the current model via GROQ_MAD_MODEL secret. Comment is correct. Document was wrong. | ✅ CLOSED |
| W-04 | English-only pipeline | CRITICAL | Myanmar language plan noted for Phase 2. Sources: Irrawaddy + Mizzima + Myanmar Now. Translation: Google Translate or LibreTranslate. Not built this session — Phase 2 future. | 📋 NOTED |
| W-09 | GPVS sample size (30 runs) | HIGH | Time-based only. Need 100+ observations for statistical significance. ETA June 2026 at 2 runs/day. Nothing to build. | ⏳ TIME |
| W-10 | TPM contamination from manual runs | HIGH | Deferred by James — test for couple months first. MAD manual trigger rule already documented in session records. | ⏳ DEFERRED |
| SEC-1 | Shared Supabase | MEDIUM | Deferred by James — future Higher Diploma project milestone. | ⏳ DEFERRED |
| W-01 | Single Groq dependency | CRITICAL | MAD uses gpt-oss-120b via GROQ_MAD_MODEL secret — still on Groq API. Acknowledged. Plan: GROQ_API_KEY_2 fallback as future mitigation. | 📋 ACKNOWLEDGED |
| W-02 | Arbitrator TPM collapse | CRITICAL | 90s sleep already in place. Acknowledged. Future: TPM-aware wait-and-continue logic. | 📋 ACKNOWLEDGED |
| W-05 | Bus factor = 1 | CRITICAL | Mitigated by session documentation. GNI-R-001 through GNI-R-239+ documented. Ongoing discipline. | 📋 ONGOING |
| W-16 | No event deduplication | MEDIUM | Done via W-11 event deduplication fix. | ✅ COVERED BY W-11 |
| W-17 | Shared Supabase | MEDIUM | Same as SEC-1 — deferred. | ⏳ DEFERRED |
| W-19 | No Stock Standby Architecture | MEDIUM | Done via Yahoo→Twelve Data fallback in alpha_vantage.py. | ✅ COVERED BY W-07 |

KEY DECISIONS MADE

1. W-03 is NOT a weakness — intentional identity coverage design. Sources chosen to cover specific geopolitical tension identities, not by ownership. Al Jazeera (Qatari), DW (European), France 24 (Francophone), Nikkei Asia (Japanese) — all deliberate. Document was wrong.

2. Deduplication and trending MUST work together — dedup removes echo chamber, trending rewards genuinely widespread events. Two-pass algorithm solves both: cluster first (count peers), then keep winner with multiplier.

3. W-14 magnitude score is ADDITIVE — does not replace accuracy_score. EMA source weights still use 0.0/0.5/1.0. Magnitude stored for future use when 100+ samples reached (~June 2026). Safe architectural addition.

4. W-13 banner = ternary not IIFE — TypeScript strict mode rejects const inside IIFE in JSX. Always use ternary chains for conditional rendering with calculations.

5. W-07 was already solved — alpha_vantage.py had Yahoo→Twelve Data fallback since March 22, 2026 architecture decision. Document written before this was built. Needs TWELVE_DATA_API_KEY in GitHub Secrets only.

6. New sources (Reuters+AP via Google News) — direct feeds blocked since 2020/2026. Google News RSS workaround is the standard approach. GNI-L-014(E) compliant. Pattern: https://news.google.com/rss/search?q=when:24h+allinurl:reuters.com&ceid=US:en&hl=en-US&gl=US

7. Africa sources added to fill PHI-002 Indirect+Passive gap — CFA franc, post-colonial financial architecture, African sovereignty signals. Africa Is A Country + The Africa Report.

ARCHITECTURE STATE AFTER S29

| Component | State | Detail |
| --- | --- | --- |
| Sources | 29 (was 25) | GEO: +Reuters via Google News, +AP via Google News, +Africa Is A Country, +The Africa Report |
| Injection detection | 69 patterns (was 66) | 10 categories REMOVE + Cat11 PHI-002 FLAG + Cat12 Sectarian FLAG + Cat13 Stuffing FLAG |
| Stage 3 scoring | +Recency bonus | 0-5 additive points based on article age. Breaking <6h=+5pts |
| Stage 4 selection | +Event dedup+trending | 2-pass: cluster same events → boost winner by peer coverage count (max 2.0×) |
| Pipeline status | Dynamic | Active/Delayed/Offline based on latestRun.run_at. Sacred cron every 12h. |
| CRITICAL banner | Live | Full-width red blinking banner when escalation_level=CRITICAL. Visible to all users. |
| GPVS scoring | +Magnitude field | gpvs_magnitude_score 0.0-1.0 continuous. accuracy_score unchanged. |
| Yahoo Finance | Protected | Yahoo primary → Twelve Data fallback. TWELVE_DATA_API_KEY in Vercel. |
| MAD model | gpt-oss-120b | Via GROQ_MAD_MODEL secret. GROQ_MODEL=llama-4-scout for intelligence. Unchanged. |
| Sacred cron | 02:00+02:30 UTC | BEARISH 0.8 April 12 confirmed. Pipeline+MAD running clean. |

GNI Autonomous S29 Session Audit  |  April 13, 2026  |  Team Geeks