GNI AUTONOMOUS

Sprint 34 — Pre-Session Brief

READ THIS FIRST. Every line matters. Do not skip.

May 2026  |  Team Geeks  |  James Maverick + Claude

# System State — Read Before Coding Anything

| Item | Value |
| --- | --- |
| Last sprint | S32+S33 — May 17, 2026 (marathon session) |
| Last commit | 1da3dfe — hard correction channel for HIGH/CRITICAL escalation |
| Vercel deploy | Ready — deployed from 1da3dfe |
| Sacred cron | 02:00+02:30 UTC daily. All green as of May 17. |
| MAD model | gpt-oss-120b via GROQ_MAD_MODEL secret (all 21 MAD calls) |
| Intelligence model | llama-4-scout via GROQ_MODEL secret |
| Sources | 29 (16 GEO, 5 FIN, 8 TECH). Crisis Group → AllAfrica ACTIVE. AP News — monitor recovery. |
| Prompt | v1 ONLY active (avg 8.51/10, n=41). v2 inactive. v3 deactivated S30. |
| GROQ_API_KEY_2 | PERMANENTLY REMOVED — code deleted (cf36a89) + GitHub Secret deleted S32. |
| GPVS | 128 predictions verified. W-14 now wired — next verify-outcomes run will update source_weights. |
| Vercel URL | gni-autonomous.vercel.app |
| Philosophy doc | docs/GNI_Philosophy_Policy_Sharpened_S32.docx — READ BEFORE ANY ARCHITECTURE DECISION |

# What Was Built in S32+S33 — Full Reference

| Commit | Description |
| --- | --- |
| 82cb0d9 | GPVS dashboard fix (all 128 rows for summary) + Node.js 20→24 all 5 workflows |
| 1dcf246 | Philosophy doc saved to docs/ |
| 28be256 | W-14: sources_used column added to prediction_outcomes + update_source_weight() wired in outcome_verifier.py |
| 11d3b3d | Cosmetic: webhook comment (1-5)→(1-7) |
| cf36a89 | GROQ_API_KEY_2 permanently removed from mad_protocol.py |
| 87dce95 | Cross-run verdict injection: last 7 verdicts + streak warning into MAD Round 1 pre-prompt |
| 0b50814 | Language sanitization: SANITIZE_VOCAB (40 terms) + _sanitize_article() in Stage 1b of intelligence_funnel.py |
| 1da3dfe | Hard correction channel: BLACK SWAN + OSTRICH R3 prepended as HARD CONSTRAINTS to Arbitrator when risk HIGH/CRITICAL |

# First Things To Do in S34

| Pri | Action | Why |
| --- | --- | --- |
| 1 VERIFY | Check source_weights table: SELECT source, weight, last_updated FROM source_weights ORDER BY last_updated DESC LIMIT 10 | W-14 first production run — confirm weights actually updated after verify-outcomes ran. If all last_updated = NULL → W-14 has a bug to diagnose. |
| 2 VERIFY | Check pipeline log for sanitization output: grep 'Stage 1b (Sanitize)' in last Intelligence Pipeline run | Confirms language sanitization fired and how many articles were cleaned. |
| 3 VERIFY | Check MAD pipeline log for 'Verdict trend:' and 'NN-5:' lines | Confirms cross-run verdict injection and hard correction channel both fired correctly. |
| 4 BUILD | S34-1: Adversarial source canaries — add RT, CGTN, Press TV to rss_collector.py with Tier A flag | Fixes Gap 5 (NP-3). BEV: read rss_collector.py SOURCE_TIERS section first. Gate: check current 29 sources before adding. |
| 5 BUILD | S34-2: Coverage gap detection — post-collection absence alert | After collection: compare expected regional coverage vs actual. CRITICAL escalation + zero articles from region → Telegram gap alert. BEV: read intelligence_funnel.py collection summary section first. |
| 6 VERIFY | gpvs_magnitude_score populating — SELECT COUNT(*) FROM prediction_outcomes WHERE gpvs_magnitude_score IS NOT NULL | After W-14 deploy confirm magnitude scores still saving. Should be 128+ rows. |

# Key Rules — Do Not Violate

| Rule | Description |
| --- | --- |
| GNI-R-233 | NEVER conclude before reading actual files. Pattern Match Bias is the biggest enemy. |
| GNI-R-196 | NEVER edit .github/workflows/*.yml in shell. VS Code only. |
| GNI-R-230 | NEVER cat .env or expose API keys. |
| GNI-R-121 | Sacred cron ALWAYS runs — never blocked by quota. sacred=True. |
| GNI-R-223 | Adaptive pipeline uses Cerebras ONLY. Never touches Groq quota. |
| GNI-R-237 | MAD uses GROQ_MAD_MODEL=gpt-oss-120b. Intelligence uses GROQ_MODEL=llama-4-scout. |
| GNI-R-235 | Personal Consultants after R1+R2. Arbitrator ONCE at final R3 only. |
| NN-8 (NEW) | Feedback Loop Must Be Real — if GPVS scores exist but weights never update, the system is self-deceiving. |
| NN-6 (NEW) | Integrity Before Analysis — sanitization runs before every LLM call. Emotional amplification = contaminated debate. |
| NN-5 (NEW) | Corrections Enforced in Code — Black Swan + Ostrich insights above threshold are hard constraints, not debate points. |
| GNI-L-001 | Fix script pattern: ship-to-file only. NEVER heredoc in Git Bash for complex Python — causes corruption. |
| POSITION-BASED | For Unicode files (box-drawing chars): use re.finditer() + position slicing when string replace fails. |
| Stage 1b smoke test | After any funnel edit, verify Stage 1b output > 0 before pushing. |
| GROQ_API_KEY_2 | PERMANENTLY REMOVED. Do not re-add. Same account = same pool = no isolation benefit. |

# Architecture Quick Reference — Post S33

| Component | File | Key Detail |
| --- | --- | --- |
| RSS Collector | collectors/rss_collector.py | 29 sources: 16 GEO + 5 FIN + 8 TECH. Crisis Group → AllAfrica ACTIVE. |
| Intelligence Funnel | funnel/intelligence_funnel.py | Stage 1b: action != REMOVE. SANITIZE_VOCAB (40 terms) + _sanitize_article() NEW S33. SOURCE_TIERS + velocity bonus active. |
| MAD Protocol | analysis/mad_protocol.py | 21 calls. gpt-oss-120b. Personal consultants R1+R2. _call_arbitrator 3 attempts. Cross-run verdict trend NEW S33. Hard correction channel NEW S33. GROQ_API_KEY_2 REMOVED. |
| Outcome Verifier | analysis/outcome_verifier.py | GPVS v1.1. Primary instrument: USO/GLD/SPY. gpvs_magnitude_score active. 128 verified. sources_used column NEW S32. update_source_weight() called per source NEW S32. |
| Source Weights | analysis/source_weights.py | EMA formula: 0.7 × old + 0.3 × gpvs_factor. Clamped 0.5–2.0. NOW ACTUALLY CALLED IN PRODUCTION (W-14). |
| Telegram Webhook | api/telegram-webhook/route.ts | Reply range 1-7. AllAfrica=6, Mail and Guardian=7. |
| Prompt Manager | analysis/prompt_manager.py | v1 ONLY active (8.51/10, n=41). _check_promotion DYNAMIC. |
| Mission Control | monitoring_pipeline.py | Rising signal at 7.0+ threshold. CRITICAL at 9.0+. Freshness window: 20 hours. |

# Open Items for S34+

| Priority | Item | Notes |
| --- | --- | --- |
| S34 P1 | Adversarial source canaries (RT, CGTN, Press TV) | Tier A flag. Track selection frequency as meta-signal. BEV: read rss_collector.py first. Fixes Gap 5 (NP-3). |
| S34 P2 | Coverage gap detection — absence alert | Post-collection regional gap detection. CRITICAL escalation + zero regional articles → Telegram. Fixes Gap 5 (NP-2). |
| S34 VERIFY | W-14 source weight updates confirmed | Check source_weights.last_updated after next verify-outcomes run. |
| S34 VERIFY | Language sanitization confirmed in logs | Check Intelligence Pipeline logs for Stage 1b (Sanitize) output. |
| S34 VERIFY | Hard correction channel confirmed in logs | Check MAD logs for NN-5: hard constraint(s) prepended line. |
| FUTURE | SEC-1: Separate Supabase instance | Higher Diploma milestone. Full migration. Planning session required. |
| FUTURE | W-04: Myanmar language layer | Phase 2. Gate: 2+ months stability. |
| FUTURE | W-10: Manual MAD trigger guard | Deferred by James. |
| FUTURE Q3 | Source-level transparency — REF IDs | Every prediction traceable to source article. Fixes Gap 4. |
| FUTURE Q3 | True History database anchor for MAD | 50 verified geopolitical facts in MAD pre-prompt. Prevents manufactured causality. |
| FUTURE | Stock Standby Architecture | Yahoo→Twelve Data fallback. Consider when market data reliability becomes a concern. |

# S33 Lessons — Read Before Coding

| # | Lesson |
| --- | --- |
| 1 | SEARCH HISTORY BEFORE DIAGNOSING: GROQ_API_KEY_2 wasted 30 min. GNI-R-223 already solved quota competition in S26. Always conversation_search before concluding a problem exists. |
| 2 | POSITION-BASED REPLACEMENT: When re.sub() fails on files with Unicode box-drawing chars (\xe2\x94\x80), use re.finditer() with idx-based slicing. repr() output reveals exact byte sequences. |
| 3 | PHILOSOPHY BEFORE CODE: The philosophy gaps correctly predicted the build priority. Read GNI_Philosophy_Policy_Sharpened_S32.docx before any architecture decision. |
| 4 | Partner B CROSS-EXAMINATION WORKS: NP-1 through NP-5 all came from reading Partner B sessions. Schedule cross-examination every 5 GNI sprints. |
| 5 | FIX SCRIPT PATTERN IS PERMANENT: Ship-to-file only. Heredoc = corruption in Git Bash. No exceptions. |
| 6 | HARD CONSTRAINTS THRESHOLD: NN-5 fires only on HIGH/CRITICAL to prevent noise. Do not lower this threshold without evidence of false negatives. |

GNI Autonomous S34 Pre-Session Brief  |  May 2026  |  Team Geeks  |  James Maverick + Claude