GNI AUTONOMOUS

Session Audit — GNI S34 + PHI-003 Session

May 18–22, 2026  |  Team Geeks  |  James Maverick + Claude Sonnet 4.6

# Session Overview

| Item | Value |
| --- | --- |
| Session | GNI S34 Marathon + PHI-003 Philosophy Session |
| Dates | May 18–22, 2026 |
| Total GNI commits | 24 commits across S34 |
| Model | Claude Sonnet 4.6 adaptive |
| Repo | github.com/jamesmaverickandhdcs/gni-autonomous |
| Last commit | 08eb455 — Telegram webhook env var fix |
| System status at close | All green. Mission Control: HEALTHY 0 issues |
| Sacred cron | Running clean 2×/day |
| Reuters/AP reserve | Still dark — webhook fix shipped, next alert activates |

# Part 1 — All Commits This Session

| Commit | Tag | Description |
| --- | --- | --- |
| 26a2f38 | NP-4 | Verdict trend — pending rows filtered |
| 1d7070b | RLS | Quota route — service key fix |
| 94186a2 | RLS | Predictions page — service key + column mapping |
| 6e258b6 | RLS | 9 API routes — RLS bypass batch |
| bebf60d | RLS | reports + mission-control + health + status RLS |
| c90552b | RLS | adaptive-log + alerts + pillars RLS |
| bc83148 | Build | Build fix — directionColor removed |
| 3c139ea | RLS | about-stats RLS |
| bfb5133 | Fix | status pipeline_type→pipeline |
| db3a8ec | Fix | latest + adaptive-log pipeline_type fixes |
| de843a5 | Fix | reports page — direction→horizon, agent_name→agent |
| f33067f | Fix | feedback + reports pages column names |
| daf6878 | Fix | source-weights service key + quantum gpvs_score→last_updated |
| b61f2ac | RLS | mission-control-history + audit-trail RLS |
| 615acf2 | Limit | predictions-list limit 100→1000 |
| 6666e97 | Limit | pipeline-runs limit 30→200 |
| f343549 | Limit | pillars limit 30→500 |
| 3b750d9 | Limit | audit-trail limit 20→500 |
| 98f7a7d | CRITICAL | MC quota fetch missing auth header — real MC false alarm root cause |
| 506bbc9 | NP-2 | Coverage gap detection — CRITICAL absence alert |
| a615992 | GNI-R-240 | Handshake gate — MAD waits for Intelligence [S34-19] |
| 38b337a | Fix | MAD report cutoff 45→90 min — GNI-R-240 timing [S34-20] |
| 6eb1942 | Fix | MAD fetch filters mad_verdict=pending [S34-21] |
| eb75b05 | Fix | Stale comments updated in _fetch_fresh_report [S34-22] |
| 08eb455 | CRITICAL | Telegram webhook SUPABASE_SERVICE_ROLE_KEY→SUPABASE_SERVICE_KEY — reserve activation broken since day 1 [S34-23] |

# Part 2 — Critical Bugs Found and Fixed

## Bug 1 — Mission Control False Alarm (Most Impactful)

Root cause: Mission Control called /api/quota with no Authorization header. Server returned silent 401. MC always received empty response → always displayed WARNING. Fixed in 98f7a7d.

| Item | Detail |
| --- | --- |
| Commit | 98f7a7d |
| Root cause | No auth header on internal server-to-server call — same class as GNI-R-088 |
| Impact | MC showing WARNING for weeks with no real issue |
| Fix | Added auth header to MC quota fetch call |
| Rule | Aligned with GNI-L-028: internal HTTP calls must include explicit auth headers |

## Bug 2 — Telegram Webhook Wrong Env Var (343 Hours Dark)

Root cause: webhook used SUPABASE_SERVICE_ROLE_KEY but every other route used SUPABASE_SERVICE_KEY. Wrong variable → fallback to anon key → RLS blocked source_reserves reads → 'No pending reserve selection found' every time. Reuters and AP were dark for 343 hours.

| Item | Detail |
| --- | --- |
| Commit | 08eb455 |
| Duration | 343 hours — Reuters/AP reserve activation broken since day 1 |
| Root cause | Naming inconsistency: SUPABASE_SERVICE_ROLE_KEY vs SUPABASE_SERVICE_KEY |
| Impact | Every reserve activation reply silently failed. No errors shown. |
| Fix | Changed to SUPABASE_SERVICE_KEY to match all other routes |
| New rule candidate | GNI-L-002: naming consistency check — verify all env var names consistent across every file |

## Bug 3 — GNI-R-240 Handshake Gate (3 commits to fully close)

| Commit | Fix |
| --- | --- |
| a615992 | _wait_for_pipeline_complete() function built + wired into run_mad_pipeline() |
| 38b337a | _fetch_fresh_report() cutoff extended 45→90 min to match handshake worst case |
| 6eb1942 | mad_verdict=pending filter added to prevent duplicate debates |
| eb75b05 | Stale docstring/comment updated to match new 90-min window |

## Bug 4 — RLS Sweep (19 tables secured)

Full RLS audit across 19 Supabase tables. All frontend API routes verified using service key. Multiple routes were using anon key → empty data silently. Complete sweep documented in S34 Cross-Examination Brief.

# Part 3 — PHI-003 Freedom from Fear Philosophy

GNI Autonomous exists so that any human being — from the age of a teenager — can clearly understand what threatens their Freedom from Fear, without being manipulated, without being frightened, and without being deceived about the nature of the threat.

PHI-003 was written this session — the complete 10-part constitution for GNI Autonomous. This is the most important architectural decision in GNI's history.

| Part | Title |
| --- | --- |
| 1 | The Mission — Inform, Illuminate, Protect |
| 2 | Freedom from Fear + Teenager Standard (5 questions) |
| 3 | Two Types of Content: News (all directions) + Review (conditional) |
| 4 | The Rejection List: 6 manipulation techniques |
| 5 | The Pipeline under PHI-003 |
| 6 | Source Architecture (adversarial reclassification) |
| 7 | What Changes vs What Stays |
| 8 | 7 Non-Negotiables (NN-PHI-1 to NN-PHI-7) |
| 9 | Data Reset Protocol |
| 10 | The Reader's Journey — teenager to senior citizen duty |

## Content Classification — Option F Approved

James approved Option F — Hybrid Layered classification:

| Layer | Mechanism | Cost | Coverage |
| --- | --- | --- | --- |
| 1 | Source pre-classification (adversarial → review_only) | Zero | Instant |
| 2 | URL + metadata signals (/opinion/, /news/, author field) | Zero | Instant |
| 3 | Structural heuristics (modal verbs, past tense, consensus language) | Zero | ~1ms |
| 4 | LLM spot-check (ambiguous ~20-30% of articles only) | Low quota | ~0.5s |

# Part 4 — Three Reference Documents Produced

| Document | Purpose |
| --- | --- |
| GNI_PHI003_Complete.docx | Complete 10-part philosophy document — the constitution |
| PARTNER_B_GNI_S34_CrossExamination_Brief.docx | 10 lessons from S34 to verify and apply to Partner B |
| GNI_Bug_Taxonomy_Future_Risk_S34.docx | Bug taxonomy with future risk register |
| GNI_MultiPerspective_CounterCheck_S34.docx | Multi-perspective counter-check of S34 work |

# Part 5 — System State at Session Close

| Component | Status | Notes |
| --- | --- | --- |
| All workflows | ✅ Green | 449+ runs |
| Sacred cron | ✅ Running | 02:00 + 10:00 UTC clean |
| Mission Control | ✅ HEALTHY 0 issues | Auth header fix verified |
| MAD pipeline | ✅ Running | GNI-R-240 handshake gate active |
| Reuters reserve | ⏳ Webhook fixed | Next alert → reply 3 to activate Radio Free Europe |
| AP News reserve | ⏳ Webhook fixed | Next alert → reply 3 to activate Radio Free Europe |
| RLS | ✅ Secured | 19 tables secured |
| PHI-003 | ✅ Written | GNI_PHI003_Complete.docx produced |
| Reset | ❌ Not started | U-1 through U-8 pending next session |

# Part 6 — Lessons Learned This Session

| # | Lesson | Evidence |
| --- | --- | --- |
| L1 | Wrong env var names cause silent failures lasting weeks — naming consistency check is mandatory | SUPABASE_SERVICE_ROLE_KEY broken for 343 hours |
| L2 | Server-to-server internal HTTP calls need explicit auth headers — never rely on implicit trust | MC quota fetch had no auth header → silent 401 for weeks |
| L3 | New logic creates new dependencies — always check timing assumptions after architecture changes | GNI-R-240 handshake created 90-min timing requirement, old 45-min cutoff would have missed reports |
| L4 | One 'bug' often has multiple related fixes needed — count before calling done | GNI-R-240 took 4 commits to fully close (function, timing, pending filter, comments) |
| L5 | Philosophy reset requires data reset — data built on wrong criteria cannot calibrate a new system | PHI-003 requires full table reset before meaningful calibration can begin |
| L6 | Read grep results for ALL files, not just the first match | qwen-3-235b existed in 7 files — only 2 were caught in first pass |
| L7 | Option F (Hybrid Layered) is the correct architecture for content classification at $0 cost | Full analysis of 8 options confirmed — LLM only for ambiguous ~20-30% is viable |

GNI S34 Session Audit  |  May 2026  |  Team Geeks  |  James Maverick + Claude Sonnet 4.6